A Proposal for a

New Town Office

Article 3      Shall the registered voters of the

Town of Fairfax authorize the

Fairfax Selectboard to secure a

20-year bond for the sum of, not

to exceed, $1,300,000.00 to purchase

land, design/construct a new Town

Office Building?  Total interest

payment will be approximately

$450,000.00.

1.  Article 3

So, Article 3 asks to borrow an amount

not to exceed $1.3 Million

The estimated interest to pay back $1.3

Million over 20 years is $450,000.   So the

total estimated cost is $1.75 million.

The land and design portion ($200,000) would be paid back over 5 years.  The construction portion ($1,100,000) would be paid back over 20 years

Cost projections are based on an interest rate

of 3.24% quoted by the Vermont Bond Bank.

This percentage is subject to change. Lower

cost financing will be sought.

1. Article 3 (continued)

The figures showing the increase on local tax are based on the total amount of $1,750,000.,

not just on the $1,300,000.

To remind you, the estimated tax on a

property in Fairfax would be:

First 5 yrs      Years 6-20

Property        Average          Average

Assessed Value     Cost                 Cost

$100,000          $29.45            $20.04

200,000            58.90              40.08

300,000            88.35              60.12

400,000          117.80              80.16

500,000          147.25            100.20

2.  History

  - 1942 Agreement - School to provide

space for Clerk, Treasurer and Vault

b.  Town Office in School

c.   1990’s? Town Office moves to

current school-owned building

d.   2007 Engineering Study identifies

$123,000 worth of needed repairs

e.   2008 Town agrees to 20 year lease,

Town responsible for all costs

f.    2010  major water problems in

the basement

g.   2011 Voters reject 9.9 acres for

$250,000 by margin of 416 to 397

h.   2011 Town Office Committee formed

3.  Committee decided it needed to:

a.  Understand why the vote failed

b.   Study the needs

c.   Estimate the cost

d.  Analyze the options

e.   Involve and educate the public

f.   Make recommendations to the

Selectboard

4.  Why did the vote fail? The Voters told us:

a.   The need was not clear

b.   9.9 acres seemed like too much land

c.   Other options needed to be considered

d.   The total cost of the project needed to

be determined

5.  The Need

a     Major repairs in the existing office

b.    More vault space

c.    More and larger office and

storage space

d.    Larger conference room

e.    More parking

6.  The Needs were quantified

a.   Each department was surveyed

b.   Current space is approximately 2500

square feet

c.    Preliminary survey showed the

future need for 5760 square feet

d.   The vault would more than double –

recording stored in the vault has

doubled since 1998

e.    Conference room for 50 people was

included

f.    40+ parking spaces were included

– we currently have 8 spaces and

8 employees

Office Space Comparison (Sq. Ft.)

Current                       Proposed              % Increase

Clerk/Treas.              213                    	391	84

Research	225	486                          116

Vault	165	372                          125

Listers	300	373	24

Sm. Conf. 	187	294	57

Utility Dept.	106	144	36

SB Assist.	115   	132	15

Zoning	232	404	74

Board Rm.	None	778	---

Town Mgr.	None	132	---

Recreation	None	100	---

Subtotal	1543	3606                        133

Other	957	2157                        125

(Closets

Hallways

Stairs

Display

Toilets

Technology

Kitchen

Storage

Mechanicals)

Total	2500	5760                        130

7.  A professional Estimator

Dog River Associates

Northfield, Vermont

a.  They gave us their estimate for a

5760 square foot building

b.  It is a seven page estimate and

probably contains some elements

we might not need – but we have

used their estimate as the basis for

Article 3.

c.   Until we hire a professional to do

a comprehensive design based

on a complete and thorough

analysis, we have agreed to base

our cost proposal on the data we

collected so far.

8  Findings

We presented our findings to the Community and solicited input

  - September - Five options presented –

these three were eliminated

- Pomichter property on Butler Street

- Boissoneault property across from

Country Pantry

- The Current Town Office

  - The School would not sell or

perpetually lease it to the Town

b.  There is inadequate room for

the needed expansion

c.  The cost was comparable to

“new”

September

Preliminary Cost Estimates ($000)

ITEM                       Option 1         Option 2           Option 3           Option 4         Option 5

(White House)          (Young)               (Pomichter)         (Boissoneault)       (Langelier)

Acres                               None		      2 +/-              4.4                     2.5                    2 +/-

Land                                     0                   150                   148                    225                210

Road Const.                         0                     20                     20                      10                  10

Parking Const.                   40                    40                     40                      40                  40

Site Prep.                            50                    50                     50                       50                  50

Bld. Design                         50                    50                     50                       50                  50

Bldg Const.                       450                  864                    864                    864                864

Bldg Repair                      300                      0                        0                         0                   0

Bldg Renovat.                   200                      0                        0                         0                   0

Sewer and Water               10	  40                       20                       40                 20

Permitting                            5	  10                         5                       10                 10

Temp. Quarters                 50	    0                         0                         0                   0

Moving                                20                    10                        10                      10                 10

TOTAL                           1175                 1234                    1207                    1299            1264

Town Office Preferences

White House    Young     Pomichter     Boissoneault    Langelier

5	2	3	4	1

5	4	2	3	1

3	1	4	5	2

5	2	1	4	3

5	1	4	2	1

5	1	3	4	2

5	3	4	1	2

5	3	4	2	1

5	2	4	3	1

5	2	3	4	1

5	1	3	4	2

5	1	4	3	2

3	3	3	2	1

5	3	4	2	1

5	3	4	2	1

5	1	2	4	3

5	4	3	2	1

1	2	2	2	2

5	1	4	3	2

5	1	4	2	3

5	3	4	1	2

5	1	4	2	3

5	2	4	3	1

5	1	2	4	3

5	2	1	3	4

5	1	3	4	2

122               51                 83                     75                  48

Note:  The lowest numbers are the most preferred

8.  Findings  (continued)

  - December -  Two options (Young and

Langelier) were presented, with costs

and Pros and Cons – The community

was split fairly evenly

December

Preliminary Cost Estimates ($000)

ITEM                               Option 1                               Option 2

( Young)                                      (Langelier)

Acres                                           2 +/-                                         2+

Land                                     $ 150                                      $  210

Road Const.                              20                                            20

Parking Const.                         40                                            40

Site Prep.                                  50                                            50

Bld. Design                               50                                            50

Bldg Const.                             864                                          864

Sewer and Water                     40                                            30

Permitting                                10                                            10

Moving                                     10                                            10

Landowner Contribution      -22

____                                          ____

TOTAL                            1212                                        1284

December

Pros and Cons

Langelier Parcel

Pros:

sewer and water lines nearby

right of first refusal on additional land

visible from Main Street

Cons:

price per acre ($210,000 for 2 acres)

outside the current Growth Center (potentially higher

loan interest rate)

no sidewalks on Buck Hollow Road

further from the existing sidewalk network

busy road with high speed traffic

bad intersection at bottom of Buck Hollow Road

Young Parcel

Pros:

lower purchase price ($150,000 for approx. 2 acres)

within the Growth Center (possible preferential financing)

easy walking distance from village

sidewalks to the boundary

sewer and water lines nearby

right of first refusal on additional land

current buildings to removed by the Youngs

adjacent to Fire Dept. and potentially the Rescue Squad

Cons:

access road (Rich Street) to be taken over by the Town

(must meet Town Standards or be upgraded)

not visible from Main Street

possible contamination from prior “shop,” but

is being addressed at no cost to the Town

8.   Findings (continued)

  - February -  After the Selectboard

decided its preference was for the

Young parcel, a third Community

Discussion took place.

- Some members of the audience

were dissatisfied with the site

chosen

- Some members of the  audience

felt the cost was too high

9.    So lets review the Cost Estimate

(the not-to-exceed $1,300,000)

Cost Element                                      Amount ($000)

Land                                                            150

Road and parking                                        60

Sewer and Water                                         40

Site Work                                                     50

Permitting                                                    10

Moving                                                         10

Design                                                           50

Construction  Estimate

General conditions                            146

Site Work                                       Covered

Permitting                                      Covered

Concrete                                               88

Metals                                                     1

Framing                                                62

Siding and ext. Trim                           29

Interior and General Carpentry        17

Roofing and Insulation                       45

Doors and Windows                            41

Finishing                                               94

Vault                                                     53

HVAC and Plumbing                        103

Electrical                                              76

Design                                             Covered

Overhead and Profit                           70

Contingency   (5%)                             44

Total                                         1239

9.   Cost Estimate  (continued)

In our February Community Discussion

members of the audience were concerned

that the estimated cost of construction was

too high.

If we look at the construction portion of the

estimate on the previous foil, it totals

$869,000.

If you divide this number by 5760 square

feet, you come up with approximately

$151 per square foot.

10.    Summary

The need is real, and pressing. If we are

forced to spend money on the current

office, and then leave, we will have spent

more money than needed

The options were studied carefully

The community participated in the process

We understand that the project is expensive

and that times are tough for many people,

but the longer we wait the more likely it is

that the project will become more expensive.

If we have a crisis and no place to go, we could

be in trouble.

Please consider voting “Yes” on Article 3